WPR - 1

AMITY SCHOOL OF ENGINEERING & TECHNOLOGY

B.Tech (CSE - AIML)  VII Semester

Project Area -- Generative AI & AI Safety (Trustworthy AI / MLOps)

Students Weekly Progress Report (WPR) For Odd Semester of session 2026-2027

| To be filled by Students | Group No. 50 |
| --- | --- |
| Students Name | 1. Shourya Solanki 2. Rachit Ryan Chug 3. Dhruv Raj Singh |
| Roll no. | 1. 01 2. 02 3. 03 |
| Enrollment no. | 1. A2305223569 2. A2305223166 3. A2305223191 |
| Project Title finalized, if Yes, give name, if NO, give reason | Yes. Title: "GuardShield AI: Real-Time Sidecar Proxy for LLM Hallucination Detection & Prompt Injection Defense" |
| Synopsis submitted | Yes (Submitted for Group No. 50) |
| Literature review | Completed review of 6 benchmark papers (SelfCheckGPT, JailbreakBench, Llama Guard, HaluEval, CAPTURE, TruthfulQA). Identified sub-25ms latency gap in LLM streaming guardrails. |
| Technical & Economical Feasibility | Feasible. Uses PyTorch, DeBERTa-v3, Ollama (Llama-3.1-8B), and FastAPI async proxy. Zero monetary cost (runs locally on developer hardware). |
| Bill of Material | NA |
| Project Progress Schedule (PERT Chart) | • W1-W3: Literature survey & setup (In Progress) • W4-W7: Dataset concatenation & GuardShield-Bench-v1 • W8-W12: DeBERTa-v3 fine-tuning & token entropy algorithm • W13-W16: Benchmarking & IEEE research paper • W17-W30 (Sem 8): FastAPI proxy, Red-Agent & Streamlit dashboard |
| Design of critical components | 1. Pre-Scan DeBERTa prompt injection classifier 2. Post-Scan streaming token logit entropy NLI filter 3. FastAPI SSE sidecar proxy |
| Fabrication work (give %) | 0% (Software Project) |
| Experimental work (give %) | 15% (Local Ollama LLM setup and logit entropy testing) |
| Result and Analysis | Sub-25ms DeBERTa inference latency verified on local Apple Silicon MPS & CUDA GPUs. |
| Report writing | Synopsis submitted. WPR Week 1 completed. |
| Signature of students | 1. Shourya Solanki 2. Rachit Ryan Chug 3. Dhruv Raj Singh |

Work done in this week:
1. Development Environment Setup: Installed Python 3.11, PyTorch (MPS/CUDA), Ollama (Llama-3.1-8B), and FastAPI.
2. Title & Domain Finalization: Finalized "GuardShield AI" in Generative AI & AI Safety.
3. Literature Review: Reviewed 6 benchmark papers and identified the sub-25ms streaming latency research gap.
4. Architecture & PERT Schedule: Formulated dual-stage sidecar proxy architecture and 30-week milestone schedule.
5. Synopsis Submission: Formally prepared and submitted Project Synopsis for Group 50.

To be filled by Guide (strike off whichever is not applicable)

Performance of students is satisfactory

Performance of students is unsatisfactory

A warning to be issued to student(s) (Name)

Student was not well (Name)

Date Signature of Guide