AMITY SCHOOL OF ENGINEERING & TECHNOLOGY

B.Tech (CSE - AIML) VII Semester | Session: 2026–2027
Group No.: 50 | Project Area: Generative AI & AI Safety (Trustworthy AI / MLOps)

STUDENTS WEEKLY PROGRESS REPORT (WPR — WEEK 1)

| To be filled by Students | DETAILS & WEEK 1 PROGRESS |
| --- | --- |
| Students Name | 1. Shourya Solanki 2. Rachit Ryan Chug 3. Dhruv Raj Singh |
| Roll no. | 1. 01 2. 02 3. 03 |
| Enrollment no. | 1. A2305223569 2. A2305223166 3. A2305223191 |
| Project Title finalized, if Yes, give name, if NO, give reason | YES. "GuardShield AI: Real-Time Sidecar Proxy for LLM Hallucination Detection & Prompt Injection Defense" |
| Synopsis submitted | YES. (Submitted for Group No. 50 under Project Guide: Dr. Abhishek Kaushal) |
| Literature review | COMPLETED (6 Peer-Reviewed Key Benchmark Papers Analyzed): 1. Manakul et al. (EMNLP 2023) — SelfCheckGPT: Zero-Resource Black-Box Hallucination Detection. (Identified Gap: 1-3s offline sampling delay; unfeasible for live streaming). 2. Chao et al. (NeurIPS 2024) — JailbreakBench: Open Robustness Benchmark for LLMs. 3. Inan et al. (Meta AI 2024) — Llama Guard: Input-Output Safeguard for Human-AI Conversations. (Identified Gap: 8B parameter model is too heavy for sub-25ms sidecar proxy deployment). 4. Li et al. (EMNLP 2023) — HaluEval: Large-Scale Hallucination Evaluation Benchmark. 5. Zhang et al. (ACL 2025) — CAPTURE: Context-Aware Prompt Injection Benchmark. 6. Lin et al. (ACL 2022) — TruthfulQA: Measuring How Models Mimic Human Falsehoods. Research Gap Solved: GuardShield AI introduces mid-sentence token logit entropy monitoring with an 86M DeBERTa-v3 model to achieve sub-25ms pre-scan and post-scan streaming defense. |
| Technical & Economical Feasibility | TECHNICAL FEASIBILITY: HIGH. • Uses PyTorch (MPS/CUDA GPU acceleration), Hugging Face Transformers, DeBERTa-v3-small (86M SLM), and Ollama (Llama-3.1-8B) with FastAPI async SSE streaming. ECONOMICAL FEASIBILITY: 100% ZERO-COST (₹0). • Software-only stack; runs locally on existing developer hardware (MacBook M4 Pro / RTX 3050). No cloud API or hardware purchases required. |
| Bill of Material | ₹0.00 (Fully open-source software stack and local developer environment) |
| Project Progress Schedule (PERT Chart) | PERFORMANCE & MILESTONE ROADMAP (Weeks 1 – 30): • Weeks 1–3 (Sem 7): Literature Survey, Environment Setup, Ollama & PyTorch MPS/CUDA Configuration [IN PROGRESS / ON SCHEDULE] • Weeks 4–7 (Sem 7): Dataset Concatenation & GuardShield-Bench-v1 Creation [TARGET] • Weeks 8–12 (Sem 7): DeBERTa-v3 Fine-Tuning & Token Logit Entropy Implementation [TARGET] • Weeks 13–16 (Sem 7): Benchmarking Evaluation & IEEE Research Paper Submission [TARGET] • Weeks 17–30 (Sem 8): FastAPI Async Proxy, Red-Agent, Streamlit Dashboard & Docker Demo [TARGET SEM 8] |
| Design of critical components | 1. Pre-Scan Filter: Context-aware DeBERTa-v3 multi-class classifier (<25ms latency) detecting prompt injections, jailbreaks, and secret exfiltration. 2. Streaming Logit Entropy Inspector: Real-time Shannon Entropy computation H(x) = -sum(p * log(p)) over streaming token distributions. 3. Post-Scan Windowed NLI Entailment: Mid-sentence factual validation triggering early token-termination when entropy spikes. 4. FastAPI Sidecar Proxy: Async HTTP SSE streaming proxy intercepting LLM traffic. |
| Fabrication work (give %) | N/A (Software Project: 0%) |
| Experimental work (give %) | 15% (Environment setup, local LLM integration via Ollama, baseline logit entropy calculation testing) |
| Result and Analysis | Literature survey synthesized; hardware benchmarking verified sub-25ms DeBERTa-v3 inference capability on local Apple Silicon MPS & CUDA GPUs. |
| Report writing | Project Synopsis submitted. WPR Week 1 drafted. |
| Signature of students | 1. Shourya Solanki 2. Rachit Ryan Chug 3. Dhruv Raj Singh |

WORK DONE IN THIS WEEK (WEEK 1):

1. Development Environment Setup: Installed Python 3.11+, PyTorch (MPS/CUDA), Hugging Face Transformers, Datasets, FastAPI, and configured local Ollama with Llama-3.1-8B.

2. Title & Domain Finalization: Finalized project title "GuardShield AI: Real-Time Sidecar Proxy for LLM Hallucination Detection & Prompt Injection Defense" in the domain of Generative AI & AI Safety.

3. Literature Review & Gap Identification: Completed in-depth review of 6 key research papers (SelfCheckGPT, JailbreakBench, Llama Guard, HaluEval, CAPTURE, TruthfulQA), identifying the sub-25ms latency gap in streaming guardrails.

4. Architectural Design & PERT Schedule: Formulated the dual-stage proxy architecture (Pre-Scan DeBERTa classifier + Post-Scan Token Logit Entropy NLI) and 30-week project schedule across Sem 7 and Sem 8.

5. Synopsis Submission: Prepared and formally submitted the Project Synopsis for Group No. 50 to project guide Dr. Abhishek Kaushal.

To be filled by Guide (strike off whichever is not applicable)

Performance of students is satisfactory

Performance of students is unsatisfactory

A warning to be issued to student(s) (Name): ____________________________________

Student was not well (Name): ____________________________________

Date: ________________________ Signature of Guide: ________________________