WPR - 5

AMITY SCHOOL OF ENGINEERING & TECHNOLOGY

B.Tech (CSE - AIML)  VII Semester

Project Area -- Generative AI & AI Safety (Trustworthy AI / MLOps)

Students Weekly Progress Report (WPR — Week 5) For Odd Semester of session 2026-2027

| To be filled by Students | Group No. 50 |
| --- | --- |
| Students Name | 1. Shourya Solanki 2. Rachit Ryan Chug 3. Dhruv Raj Singh |
| Roll no. | 1. 569 2. 166 3. 191 |
| Enrollment no. | 1. A2305223569 2. A2305223166 3. A2305223191 |
| Project Title finalized, if Yes, give name, if NO, give reason | Yes. Title: "GuardShield AI: Real-Time Sidecar Proxy for LLM Hallucination Detection & Prompt Injection Defense" |
| Synopsis submitted | Yes (Approved for Group No. 50) |
| Literature review | Applied to latency benchmarking and inference optimization. Verified DeBERTa-v3 sub-25ms pre-scan latency constraint on test split. |
| Technical & Economical Feasibility | Feasible. Python 3.11+, PyTorch CUDA (RTX 3050 GPU), DeBERTa-v3 SLM (86M params), standalone inference engine. Zero monetary cost (₹0). |
| Bill of Material | NA |
| Project Progress Schedule (PERT Chart) | • W1-W3: Setup, open-source dataset ingestion & GuardShield-Bench-v1 synthetic creation (Completed) • W4-W7: DeBERTa-v3 model fine-tuning & evaluation pipeline (In Progress / Week 5) • W8-W12: Token logit entropy algorithm, benchmark evaluation & IEEE paper draft |
| Design of critical components | 1. Pre-Scan Model Evaluation Script (`evaluate_prescan.py`) 2. Pre-Scan Security Filter Engine (`prescan_filter.py`) 3. Quantitative Accuracy & Latency Metrics Pipeline |
| Fabrication work (give %) | 0% (Software Project) |
| Experimental work (give %) | 55% (Pre-scan evaluation executed on 41 test samples, accuracy and F1 metrics calculated, sub-25ms inference latency verified on CUDA GPU, standalone filter engine implemented) |
| Result and Analysis | Evaluated fine-tuned DeBERTa-v3 on test.json; confirmed 87.8% Accuracy and sub-20ms average inference latency on CUDA GPU, meeting real-time sidecar requirements. |
| Report writing | WPR Week 5 drafted. |
| Signature of students | 1. Shourya Solanki 2. Rachit Ryan Chug 3. Dhruv Raj Singh |

Work done in this week (Week 5):
1. Model Evaluation Pipeline Implementation: Developed `evaluate_prescan.py` to benchmark the fine-tuned `microsoft/deberta-v3-small` classifier across 41 test samples from `test.json`.
2. Performance & Metrics Quantification: Measured Classification Accuracy, Precision, Recall, and F1-Score on prompt injection and adversarial test prompts.
3. Latency Benchmarking on CUDA GPU: Benchmarked per-request inference overhead on local NVIDIA GeForce RTX 3050 GPU, confirming sub-20ms latency (within the sub-25ms real-time constraint).
4. Standalone Security Filter Module: Implemented `src/prescan_filter.py` providing a production-ready interface returning safety decision (ALLOW/BLOCK), risk score, and execution latency in milliseconds.

To be filled by Guide (strike off whichever is not applicable)

Performance of students is satisfactory

Performance of students is unsatisfactory

A warning to be issued to student(s) (Name)

Student was not well (Name)

Date 26/08/2026 Signature of Guide