Format WPR

AMITY SCHOOL OF ENGINEERING & TECHNOLOGY

B.Tech (CSE - AIML)  VII Semester

Project Area -- Generative AI & AI Safety (Trustworthy AI / MLOps)

Students Weekly Progress Report (WPR — Week 8) For Odd Semester of session 2026-2027

| To be filled by Students | Group No. 50 |
| --- | --- |
| Students Name | 1. Shourya Solanki 2. Rachit Ryan Chug 3. Dhruv Raj Singh |
| Roll no. | 1. 01 2. 02 3. 03 |
| Enrollment no. | 1. A2305223569 2. A2305223166 3. A2305223191 |
| Project Title finalized, if Yes, give name, if NO, give reason | Yes. Title: "GuardShield AI: Real-Time Sidecar Proxy for LLM Hallucination Detection & Prompt Injection Defense" |
| Synopsis submitted | Yes (Approved for Group No. 50) |
| Literature review | Applied to comparative empirical benchmarking against baseline guardrails (Meta Llama-Guard-3 and SelfCheckGPT). Analyzed latency, throughput, and compute constraints. |
| Technical & Economical Feasibility | Feasible. Python 3.11+, PyTorch CUDA (RTX 3050), FastAPI async proxy, DeBERTa-v3 SLM (86M). Zero monetary cost (₹0). |
| Bill of Material | ₹0.00 (Fully open-source software stack and local developer environment) |
| Project Progress Schedule (PERT Chart) | • W1-W5: Setup, dataset curation, DeBERTa fine-tuning & evaluation (Completed) • W6-W8: Streaming entropy engine, NLI grounding & comparative benchmarking (Completed / Week 8) • W9-W12: Multi-turn stress testing, IEEE research paper compilation & final project viva preparation |
| Design of critical components | 1. Comparative Benchmarking Engine (`benchmark_comparative.py`) 2. Baseline Comparison Matrix against Meta Llama-Guard-3 & SelfCheckGPT 3. Latency, VRAM footprint, and cost-per-query comparative evaluation table |
| Fabrication work (give %) | 0% (Software Project) |
| Experimental work (give %) | 85% (Comparative empirical evaluation completed; established 98% latency reduction over 8B guardrails while retaining 86.96% precision on adversarial injections) |
| Result and Analysis | Demonstrated GuardShield proxy achieving ~29-48ms latency overhead compared to 1650ms for Llama-Guard-3 and 3400ms for SelfCheckGPT; VRAM utilization reduced from 16GB to <500MB. |
| Report writing | WPR Week 8 drafted. |
| Signature of students | 1. Shourya Solanki 2. Rachit Ryan Chug 3. Dhruv Raj Singh |

Work done in this week (Week 8):
1. Comparative Guardrail Benchmarking: Developed `src/benchmark_comparative.py` to empirically benchmark GuardShield AI against leading industry baselines (Meta Llama-Guard-3, SelfCheckGPT, and Dense Continuous Cross-Encoders).
2. Latency & Resource Profiling: Validated that GuardShield achieves a 98.2% latency reduction over 8B guardrails (48ms vs. 1,650ms) while fitting within < 500 MB VRAM (compatible with edge/laptop hardware at ₹0 cost).
3. Streaming Support Advantage: Demonstrated that token-level Shannon entropy enables early mid-sentence hallucination termination, overcoming the 3,400ms multi-sample sampling penalty of offline detectors like SelfCheckGPT.
4. Milestone Verification: Successfully consolidated all experimental results into `data/processed/comparative_benchmark_results.json` in preparation for the IEEE research paper methodology and results sections.

To be filled by Guide (strike off whichever is not applicable)

Performance of students is satisfactory

Performance of students is unsatisfactory

A warning to be issued to student(s) (Name)

Student was not well (Name)

Date Signature of Guide